## Slide 1: FITDECK PROJECT UPDATE
Daphne Williams
Shane Trentham

## Slide 2: FitDeck: A fitness mobile application that will ALLOW A USER TO CREATE A PROFILE FIT WITH WORKOUTS THAT THEY THEMSELVES CREATE OR SELECT FROM predetermined routines

## Slide 3
OUTLINE
Changes made to the project
Completed features
Partially completed features
Incomplete Features
Updated Class Diagram

## Slide 4: Changes
Not much has been needed to be changed as far as the UI is concerned.
I may plan to add a default image for the user profile since it looks a little barren.

## Slide 5: Changes
Added a PreDeterminedRoutines_Workouts table
Added a PreDetermineWorkouts_Exercised table
Added a UserCreatedRoutines_Workouts table
Added a UserCreatedWorkouts_Exercises table

## Slide 6: Completed
The first few screens are either completely finished or mostly finished.
Opening screen
Profile Creation Screens

## Slide 7: COMPLETED
Classes listed in the class diagram
  User
  Exercise, Workout, Workouts
  Daily Stats, Weekly Stats

## Slide 8: COMPLETED
The database tables
Web API
  Models
  Identity
  Services

## Slide 9: Partially COMPLETED
Profile Screen
  Only lists:
    Profile information
    Space for graphs/Statistics
    Cells for Workouts list

## Slide 10: Partially Complete
Login Screen
  Barely set up but the opening screen does link to it via a button
  This won't take long to complete, just a matter of adding the input boxes and using a call to the Server to login

## Slide 11: Partially Complete
User registration and login
The controllers for the Api
    Currently only have the controllers for /Register and /Login for the User accounts
Still need some stored procedures for the database

## Slide 12: Incomplete
Displaying any workouts
Displaying exercises
Displaying graphs or statistics

## Slide 13: Incomplete
Buttons pertaining to other screens from the Profile Screen
  Edit Workouts
  Add Workouts
  Add Rest Day(s)
Certain classes
  Rest Day
  Predetermined Workouts

## Slide 14: INCOMPLETE
PreDeterminedRoutine/Workout Data
Web Api Repositories for
    Routines
    Workouts

## Slide 15: Issues
Still haven't met with the ExRx API guys to gain access to the API
Set up meeting Saturday but nothing came of it
We plan to meet this evening

## Slide 16: Issues
Initially, I was trying to code in VS with a single-view app.
Instead, chose to use Xamarin Forms, cross-platform development

## Slide 17: Issues
System.Aggregate Exception when building the web Api

## Slide 18: Class Diagram Update

## Slide 19: Class Diagram Update

## Slide 20
In Closing
Still much to be done
Quickly integrate ExRx API
Major issues need to be handled for the project to be successful